TEXNIK TOPSHIRIQ

(TALABNOMA)

MedSmart Pro - Yagona Tibbiy Axborot Tizimi

Mini App + Web Platforma + Mobil Ilova

Yagona Backend Arxitekturasi

| Loyiha nomi: | MedSmart Pro |
| --- | --- |
| Versiya: | 2.0 - Yagona Tizim |
| Sana: | 2026-yil, 3-aprel |
| Holat: | Ishlab chiqish bosqichi |
| Platforma: | Telegram Mini App / Web / Mobil (kelajak) |

# MUNDARIJA

1. Kirish va loyiha maqsadi

2. Tizim arxitekturasi - umumiy ko'rinish

3. Yagona Backend arxitekturasi

4. Ma'lumotlar bazasi sxemasi va yagona model

5. Autentifikatsiya va avtorizatsiya tizimi

6. API endpointlar spetsifikatsiyasi

7. Arizalar (Applications) yagona tizimi

8. Mini App funksionalligi (mavjud)

9. Web platforma funksionalligi

10. Admin panel va boshqaruv tizimi

11. Spravochnik (ma'lumotnoma) tizimi

12. Kassa va moliyaviy tizim

13. Xabarlar va bildirishnomalar

14. Fayl saqlash va media boshqaruvi

15. Real-time va WebSocket integratsiyasi

16. Xavfsizlik talablari

17. Ishlash samaradorligi va optimallashtirish

18. Deployment va DevOps

19. Kelajakdagi mobil ilova integratsiyasi

20. Amalga oshirish jadvali

# 1. KIRISH VA LOYIHA MAQSADI

## 1.1. Loyiha tavsifi

MedSmart Pro - bu zamonaviy tibbiy axborot tizimi bo'lib, bemorlar, shifokorlar, radiologlar, mutaxassislar, operatorlar, kassirlar va administratorlar uchun yagona platforma yaratishga mo'ljallangan. Tizim hozirda Telegram Mini App va Web platforma sifatida ishlaydi, kelajakda esa mobil ilova (iOS/Android) ham qo'shiladi.

## 1.2. Asosiy maqsad

Ushbu texnik topshiriqning asosiy maqsadi - barcha platformalar (Mini App, Web, kelajakdagi mobil ilova) uchun YAGONA backend tizimini loyihalash va amalga oshirish bo'yicha batafsil ko'rsatmalar berish. Bu yagona tizim quyidagilarni ta'minlaydi:

- Bemor arizalarining yagona oqimi - qaysi platformadan kiritilishidan qat'i nazar

- Shifokor va xodimlar uchun istalgan platformadan kirish imkoniyati

- Yagona ma'lumotlar bazasi va API endpointlar

- Mavjud modullar va funksionallikning saqlanishi

- Spravochnik (ma'lumotnoma) tizimi bilan professional boshqaruv

- Admin paneli orqali to'liq tizim nazorati

## 1.3. Platformalar va ularning vazifalari

| Platforma | Maqsad | Foydalanuvchilar | Imkoniyatlar darajasi |
| --- | --- | --- | --- |
| Telegram Mini App | Tezkor va qulay mobil kirish | Bemorlar, shifokorlar | Asosiy funksiyalar (qisqartirilgan) |
| Web Platforma | To'liq boshqaruv va kengaytirilgan funksiyalar | Barcha rollar | To'liq funksionallik |
| Mobil Ilova (kelajak) | Native mobil tajriba | Barcha rollar | To'liq funksionallik |

MUHIM QOIDA Mavjud Mini App va Web platformada ishlab chiqilgan barcha modullar, funksiyalar va API endpointlar o'zgartirilmaydi. Yangi funksionallik faqat qo'shimcha sifatida qo'shiladi. Barcha o'zgarishlar backward-compatible bo'lishi shart.

# 2. TIZIM ARXITEKTURASI - UMUMIY KO'RINISH

## 2.1. Arxitektura diagrammasi (mantiqiy)

ARXITEKTURA SXEMASI [Telegram Mini App] ----\ \ [Web Platforma] --------> [API Gateway / NestJS Backend] ----> [PostgreSQL DB] / ¦ ¦ [Mobil Ilova] ----/ ¦ ¦ v v [WebSocket Server] [Redis Cache] ¦ ¦ [Bull Queue / Jobs] [S3/Supabase Files]

## 2.2. Texnologiya steki

| Qatlam | Texnologiya | Versiya | Maqsad |
| --- | --- | --- | --- |
| Backend Framework | NestJS (TypeScript) | 10.x | API server, biznes logika |
| ORM | Prisma | 5.20+ | Ma'lumotlar bazasi bilan ishlash |
| Ma'lumotlar bazasi | PostgreSQL | 15+ | Asosiy ma'lumotlar saqlash |
| Kesh | Redis | 7+ | Sessiya, kesh, navbat |
| Navbat tizimi | Bull (Redis) | 4+ | Fon vazifalari, bildirishnomalar |
| Real-time | Socket.io | 4+ | WebSocket aloqa |
| Fayl saqlash | S3 / Supabase Storage | - | Rasmlar, DICOM, hujjatlar |
| Frontend (Mini App) | React + Vite + Tailwind | 18.3 / 6.x | Telegram Mini App UI |
| Frontend (Web) | React + Vite + Tailwind | 18.3 / 6.x | Web platforma UI |
| Autentifikatsiya | JWT + OTP + Telegram Auth | - | Ko'p qatlamli xavfsizlik |
| API Docs | Swagger/OpenAPI | 3.0 | API hujjatlari |
| CI/CD | GitHub Actions | - | Avtomatik deploy |

## 2.3. Arxitektura tamoyillari

- Monolitik-modulli arxitektura - NestJS modullari orqali bo'lingan, lekin yagona deploy

- REST API standartlari - /api/v1 prefiksi, JSON format, HTTP status kodlar

- Role-Based Access Control (RBAC) - har bir endpoint rol bo'yicha himoyalangan

- Platform-agnostic API - API platformadan mustaqil, faqat client_type parametri bilan farqlanadi

- Event-driven bildirishnomalar - WebSocket + Push + Telegram bot

- Horizontal scaling tayyor - Stateless backend, Redis sessiya

# 3. YAGONA BACKEND ARXITEKTURASI

## 3.1. Backend modullari ro'yxati

Quyida NestJS backend tizimidagi barcha modullar va ularning vazifalari keltirilgan. Har bir modul mustaqil ishlaydi, lekin yagona ma'lumotlar bazasi va autentifikatsiya tizimi orqali bog'langan.

| # | Modul nomi | Papka | Vazifasi |
| --- | --- | --- | --- |
| 1 | Auth | server/src/auth/ | Autentifikatsiya: JWT, OTP, Telegram, PIN |
| 2 | Users | server/src/users/ | Foydalanuvchi profillari va rollar boshqaruvi |
| 3 | Applications | server/src/applications/ | Arizalar yaratish, holat boshqaruvi, monitoring |
| 4 | Doctor Profile | server/src/doctor-profile/ | Shifokor profillari, tariflar, klinikalar |
| 5 | Booking | server/src/booking/ | Navbat olish, shifokor qidirish, vaqt tanlash |
| 6 | Calendar | server/src/calendar/ | Kalendar sozlamalari, slotlar boshqaruvi |
| 7 | Payments | server/src/payments/ | To'lov tizimlari integratsiyasi |
| 8 | Kassa | server/src/kassa/ | Kassa operatsiyalari, smenalar, hisobotlar |
| 9 | Conclusions | server/src/conclusions/ | Tibbiy xulosalar (AI, radiolog, mutaxassis) |
| 10 | Examinations | server/src/examinations/ | Tekshiruv markazlari va turlari |
| 11 | Laboratory | server/src/laboratory/ | Laboratoriya buyurtmalari |
| 12 | Pharmacy | server/src/pharmacy/ | Retseptlar va dori boshqaruvi |
| 13 | EMR | server/src/emr/ | Elektron tibbiy kartalar |
| 14 | Messages | server/src/messages/ | Chat va xabar almashish |
| 15 | Notifications | server/src/notifications/ | Push bildirishnomalar |
| 16 | Contacts | server/src/contacts/ | Aloqa so'rovlari va shablonlar |
| 17 | Portfolio | server/src/portfolio/ | Shifokor portfoliosi |
| 18 | FAQ/Services | server/src/faq-services/ | FAQ va tibbiy xizmatlar katalogi |
| 19 | Clinic | server/src/clinic/ | Klinika boshqaruvi |
| 20 | Tariff | server/src/tariff/ | Tarif rejalari boshqaruvi |
| 21 | File Storage | server/src/file-storage/ | Fayl yuklash/yuklab olish (S3) |
| 22 | Health | server/src/health/ | Tizim holati tekshiruvi |
| 23 | Jobs | server/src/jobs/ | Fon vazifalari (Bull queue) |
| 24 | Cache | server/src/cache/ | Kesh xizmati |
| 25 | Extras | server/src/extras/ | Anonim raqamlar, Telegram bot, reklama |

## 3.2. Yagona API Gateway prinsipi

Barcha platformalar (Mini App, Web, Mobil) yagona API endpointlarga murojaat qiladi. Platforma farqini aniqlash uchun quyidagi mexanizmlar qo'llaniladi:

### 3.2.1. Client-Type Header

Har bir so'rovda X-Client-Type header jo'natiladi:

- mini-app - Telegram Mini App dan kelgan so'rovlar

- web - Web platformadan kelgan so'rovlar

- mobile - Mobil ilovadan kelgan so'rovlar (kelajak)

### 3.2.2. API Response Adapter

Backend client_type ga qarab javob formatini moslashtirishi mumkin. Masalan, Mini App uchun qisqartirilgan ma'lumot, Web uchun to'liq ma'lumot qaytarilishi mumkin. Lekin asosiy biznes logika yagona qoladi.

### 3.2.3. Platform-Specific Middleware

NestJS middleware orqali platforma-specifik tekshiruvlar amalga oshiriladi:

- Mini App: Telegram initData validatsiyasi

- Web: Standart JWT Bearer token

- Mobil: JWT + Device fingerprint (kelajak)

# 4. MA'LUMOTLAR BAZASI SXEMASI VA YAGONA MODEL

## 4.1. Mavjud modellar (saqlanadi)

Quyidagi barcha modellar hozirgi holatida saqlanadi. Yangi maydonlar faqat qo'shimcha sifatida qo'shiladi, mavjud maydonlar o'zgartirilmaydi.

| Kategoriya | Modellar | Tavsif |
| --- | --- | --- |
| Foydalanuvchi va Auth | User, RefreshToken, OtpCode | Barcha foydalanuvchi turlari, tokenlar, OTP kodlar |
| Arizalar | Application, Anamnez, FileRecord, Examination, Payment, Conclusion, AuditEvent | Ariza hayot sikli, to'lovlar, xulosalar |
| Shifokor | DoctorProfile, Tariff, DoctorClinic, DoctorOperationType, CalendarSetting, CalendarSlot, ConsultationRequest | Profil, tarif, kalendar, navbat |
| Portfolio | Education, WorkExperience, Achievement, Certificate | Ta'lim, tajriba, sertifikatlar |
| Xabarlar | Message, MessagePermission, MessageTemplate, ContactRequest | Chat, ruxsatlar, shablonlar |
| Xizmatlar | FAQ, MedicalService | FAQ, tibbiy xizmatlar katalogi |
| Tibbiy yozuvlar | LabOrder, Prescription, MedicalRecord, Allergy | Laboratoriya, retseptlar, EMR |
| Kassa | KassaSmena, KassaTolov | Kassa smena va to'lovlar |
| Ma'lumotnoma | ExaminationCenter, BookingSlot, Clinic | Markazlar, vaqt slotlari, klinikalar |
| Qo'shimcha | AnonymousNumber, CallSchedule, TelegramBotConfig, AdSetting | Anonim raqam, Telegram bot, reklama |

## 4.2. Yangi qo'shiladigan modellar

Yagona tizimni to'liq qo'llab-quvvatlash uchun quyidagi yangi modellar qo'shiladi:

### 4.2.1. Spravochnik (Ma'lumotnoma) modellari

| Model nomi | Maydonlar | Maqsad |
| --- | --- | --- |
| Specialty | id, name, code, description, icon, isActive, sortOrder | Tibbiy mutaxassisliklar katalogi |
| Region | id, name, code, parentId, type (VILOYAT/TUMAN/SHAHAR), isActive | Hududlar ierarxiyasi |
| DiagnosisCode | id, code, name, category, icdVersion, isActive | ICD-10 tashxis kodlari |
| ServiceCategory | id, name, code, description, parentId, isActive | Xizmat kategoriyalari daraxti |
| DrugCatalog | id, name, genericName, form, dosage, manufacturer, isActive | Dori vositalari katalogi |
| LabTestCatalog | id, name, code, category, referenceRange, unit, price | Laboratoriya testlari katalogi |
| InsuranceCompany | id, name, code, contactInfo, isActive | Sug'urta kompaniyalari |
| DocumentTemplate | id, name, type, content, variables, isActive | Hujjat shablonlari (xulosa, retsept va h.k.) |
| SystemSetting | id, key, value, group, description, isEditable | Tizim sozlamalari (kalit-qiymat) |

### 4.2.2. Admin va Audit modellari

| Model nomi | Maydonlar | Maqsad |
| --- | --- | --- |
| AdminAction | id, adminId, action, targetType, targetId, details, ip, createdAt | Admin harakatlar logi |
| SystemLog | id, level, module, message, metadata, createdAt | Tizim loglar |
| UserSession | id, userId, platform, deviceInfo, ipAddress, isActive, lastActiveAt | Faol sessiyalar monitoringi |
| Notification | id, userId, type, title, body, isRead, data, createdAt | Bildirishnomalar (barcha platformalar uchun) |
| RolePermission | id, role, resource, action, isAllowed | Rol-ruxsat matritsasi |

### 4.2.3. User modeliga qo'shimcha maydonlar

| Yangi maydon | Turi | Tavsif |
| --- | --- | --- |
| lastPlatform | String? (mini-app/web/mobile) | Oxirgi kirgan platforma |
| lastLoginAt | DateTime? | Oxirgi kirish vaqti |
| isEmailVerified | Boolean (default: false) | Email tasdiqlangan |
| email | String? @unique | Email manzili (Web/Mobil uchun) |
| passwordHash | String? | Parol xeshi (Web login uchun) |
| preferredLanguage | String (default: uz) | Til sozlamasi |
| avatarUrl | String? | Profil rasmi URL |

# 5. AUTENTIFIKATSIYA VA AVTORIZATSIYA TIZIMI

## 5.1. Autentifikatsiya usullari

Tizim ko'p kanalli autentifikatsiyani qo'llab-quvvatlaydi. Har bir platforma o'ziga mos usuldan foydalanadi, lekin yakuniy natija - yagona JWT token.

| Usul | Platforma | Endpoint | Jarayon |
| --- | --- | --- | --- |
| Telegram Auth | Mini App | POST /api/v1/auth/telegram | initData -> tekshirish -> JWT token |
| OTP (SMS) | Barcha | POST /api/v1/auth/send-otp POST /api/v1/auth/verify-otp | Telefon -> SMS kod -> tekshirish -> JWT |
| Email + Parol | Web, Mobil | POST /api/v1/auth/login | Email + parol -> tekshirish -> JWT (YANGI) |
| PIN kod | Barcha | POST /api/v1/auth/verify-pin | PIN -> tekshirish -> JWT yangilash |
| Google OAuth | Web, Mobil | POST /api/v1/auth/google | Google token -> tekshirish -> JWT (YANGI) |
| Refresh Token | Barcha | POST /api/v1/auth/refresh | Refresh token -> yangi JWT juftligi |

## 5.2. JWT Token strukturasi

Har bir JWT token quyidagi ma'lumotlarni o'z ichiga oladi:

- sub - Foydalanuvchi ID

- role - Foydalanuvchi roli (PATIENT, DOCTOR, RADIOLOG, SPECIALIST, OPERATOR, ADMIN, KASSIR)

- platform - Platforma turi (mini-app, web, mobile)

- iat - Token yaratilgan vaqt

- exp - Token muddati (access: 1 soat, refresh: 30 kun)

## 5.3. Avtorizatsiya (RBAC) tizimi

Har bir API endpoint @Roles() dekoratori orqali himoyalangan. Rollar va ruxsatlar matritsasi quyidagicha:

| Resurs | PATIENT | DOCTOR | RADIOLOG | SPECIALIST | OPERATOR | ADMIN | KASSIR |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Ariza yaratish | CRUD | R | R | R | CRUD | CRUD | - |
| Ariza holati | R | R | RU | RU | RU | CRUD | - |
| Xulosa yozish | - | - | CRU | CRU | - | CRUD | - |
| Shifokor profil | - | CRUD | - | - | R | CRUD | - |
| Navbat/Booking | CR | R | - | - | CRUD | CRUD | - |
| Kassa | - | - | - | - | - | CRUD | CRUD |
| Chat/Xabarlar | CR | CRUD | CR | CR | CR | CRUD | - |
| Spravochnik | R | R | R | R | R | CRUD | R |
| Foydalanuvchilar | - | - | - | - | R | CRUD | - |
| Tizim sozlamalari | - | - | - | - | - | CRUD | - |
| Hisobotlar | - | R* | - | - | R | CRUD | R* |

* R - O'qish, C - Yaratish, U - Yangilash, D - O'chirish. R* - faqat o'z ma'lumotlari.

# 6. API ENDPOINTLAR SPETSIFIKATSIYASI

## 6.1. Mavjud endpointlar (o'zgartirilmaydi)

Quyidagi barcha endpointlar hozirgi holatida saqlanadi va ishlashda davom etadi. Hech qanday breaking change kiritilmaydi.

| Modul | Metod | Endpoint | Tavsif |
| --- | --- | --- | --- |
| Auth | POST | /auth/telegram | Telegram Mini App autentifikatsiya |
| Auth | POST | /auth/send-otp | OTP kod jo'natish |
| Auth | POST | /auth/verify-otp | OTP kodni tekshirish |
| Auth | POST | /auth/set-pin | PIN kod o'rnatish |
| Applications | GET | /applications | Arizalar ro'yxati (filtrli) |
| Applications | POST | /applications | Yangi ariza yaratish |
| Applications | PUT | /applications/:id | Arizani yangilash |
| Applications | PATCH | /applications/:id/status | Ariza holatini o'zgartirish |
| Users | GET | /users/:id | Foydalanuvchi profili |
| Users | PATCH | /users/:id | Profilni yangilash |
| Doctors | GET | /doctors | Shifokorlar ro'yxati |
| Doctors | GET | /doctors/url/:slug | Shifokor ochiq profili |
| Booking | GET | /booking/doctors | Mavjud shifokorlar |
| Booking | GET | /booking/slots | Bo'sh vaqt slotlari |
| Booking | GET | /booking/specialties | Mutaxassisliklar |
| Booking | GET | /booking/geo | Hududlar |
| Calendar | GET | /calendar/:doctorId | Shifokor kalendari |
| Calendar | GET | /calendar/:doctorId/slots | Kalendar slotlari |
| Payments | POST | /payments | To'lov yaratish |
| Conclusions | POST | /conclusions | Xulosa yaratish |
| Conclusions | GET | /conclusions/:id | Xulosa ko'rish |
| Messages | GET | /messages/conversations | Suhbatlar ro'yxati |
| Messages | POST | /messages | Xabar jo'natish |
| Kassa | POST | /kassa/smena | Smena ochish |
| Kassa | POST | /kassa/tolov | To'lov qabul qilish |
| Files | POST | /files/upload | Fayl yuklash |

## 6.2. Yangi qo'shiladigan endpointlar

Yagona tizim va Web platforma uchun quyidagi yangi API endpointlar qo'shiladi:

### 6.2.1. Auth (Yangi)

| Metod | Endpoint | Tavsif | Rollar |
| --- | --- | --- | --- |
| POST | /auth/login | Email + parol bilan kirish | Barcha |
| POST | /auth/register | Email orqali ro'yxatdan o'tish | Barcha |
| POST | /auth/google | Google OAuth2 orqali kirish | Barcha |
| POST | /auth/forgot-password | Parolni tiklash so'rovi | Barcha |
| POST | /auth/reset-password | Yangi parol o'rnatish | Barcha |
| GET | /auth/sessions | Faol sessiyalar ro'yxati | Barcha |
| DELETE | /auth/sessions/:id | Sessiyani tugatish | Barcha |

### 6.2.2. Spravochnik (Yangi)

| Metod | Endpoint | Tavsif | Rollar |
| --- | --- | --- | --- |
| GET | /reference/specialties | Mutaxassisliklar katalogi | Barcha |
| POST | /reference/specialties | Mutaxassislik qo'shish | ADMIN |
| GET | /reference/regions | Hududlar daraxti | Barcha |
| POST | /reference/regions | Hudud qo'shish | ADMIN |
| GET | /reference/diagnoses | ICD-10 tashxis kodlari | DOCTOR, SPECIALIST, ADMIN |
| POST | /reference/diagnoses | Tashxis kodi qo'shish | ADMIN |
| GET | /reference/drugs | Dori vositalari katalogi | DOCTOR, SPECIALIST, ADMIN |
| POST | /reference/drugs | Dori qo'shish | ADMIN |
| GET | /reference/lab-tests | Lab testlar katalogi | Barcha |
| POST | /reference/lab-tests | Lab test qo'shish | ADMIN |
| GET | /reference/service-categories | Xizmat kategoriyalari | Barcha |
| POST | /reference/service-categories | Kategoriya qo'shish | ADMIN |
| GET | /reference/templates | Hujjat shablonlari | DOCTOR, SPECIALIST, ADMIN |
| POST | /reference/templates | Shablon qo'shish | ADMIN |

### 6.2.3. Admin Panel (Yangi)

| Metod | Endpoint | Tavsif | Rollar |
| --- | --- | --- | --- |
| GET | /admin/dashboard | Admin bosh sahifa statistikasi | ADMIN |
| GET | /admin/users | Foydalanuvchilar ro'yxati (filtr, qidirish, sahifalash) | ADMIN |
| PATCH | /admin/users/:id/role | Foydalanuvchi rolini o'zgartirish | ADMIN |
| PATCH | /admin/users/:id/status | Foydalanuvchini bloklash/ochish | ADMIN |
| GET | /admin/applications/stats | Arizalar statistikasi | ADMIN |
| GET | /admin/payments/stats | To'lovlar statistikasi | ADMIN |
| GET | /admin/audit-log | Audit log (barcha harakatlar) | ADMIN |
| GET | /admin/system-logs | Tizim loglar | ADMIN |
| GET | /admin/system-settings | Tizim sozlamalari | ADMIN |
| PATCH | /admin/system-settings/:key | Sozlamani o'zgartirish | ADMIN |
| GET | /admin/reports/daily | Kunlik hisobot | ADMIN |
| GET | /admin/reports/monthly | Oylik hisobot | ADMIN |
| GET | /admin/reports/export | Hisobotni eksport (Excel/PDF) | ADMIN |

### 6.2.4. Hisobotlar (Yangi)

| Metod | Endpoint | Tavsif | Rollar |
| --- | --- | --- | --- |
| GET | /reports/applications | Arizalar bo'yicha hisobot | ADMIN, OPERATOR |
| GET | /reports/revenue | Daromad hisoboti | ADMIN |
| GET | /reports/doctors-activity | Shifokorlar faolligi | ADMIN |
| GET | /reports/patients-flow | Bemorlar oqimi | ADMIN, OPERATOR |
| GET | /reports/kassa-summary | Kassa umumiy hisoboti | ADMIN, KASSIR |

# 7. ARIZALAR (APPLICATIONS) YAGONA TIZIMI

## 7.1. Ariza hayot sikli

Ariza qaysi platformadan kiritilishidan qat'i nazar, yagona hayot siklidan o'tadi. Ariza modeli source maydoni orqali kelib chiqish platformasini saqlaydi.

ARIZA OQIMI YANGI (NEW) -> TO'LOV KUTILMOQDA (PAID_PENDING) -> QABUL QILINGAN (ACCEPTED) -> MUTAXASSISDA (WITH_SPECIALIST) -> XULOSA YOZILMOQDA (CONCLUSION_WRITING) -> BAJARILGAN (DONE) / BEKOR QILINGAN (CANCELLED)

## 7.2. Ariza modeli - qo'shimcha maydonlar

| Maydon | Turi | Tavsif |
| --- | --- | --- |
| source | String (mini-app/web/mobile) | Ariza kiritilgan platforma |
| sourceIp | String? | So'rov IP manzili |
| sourceDevice | String? | Qurilma ma'lumoti |
| assignedOperatorId | String? | Mas'ul operator ID |
| priorityLevel | Int (default: 0) | Ustuvorlik darajasi (0-normal, 1-yuqori, 2-shoshilinch) |
| estimatedCompletionAt | DateTime? | Taxminiy bajarilish vaqti |
| internalNotes | String? | Ichki izohlar (faqat xodimlar uchun) |

## 7.3. Ariza xizmat turlari

| Xizmat turi (ServiceType) | Tavsif | Mini App | Web |
| --- | --- | --- | --- |
| AI_RADIOLOG | Sun'iy intellekt radiologik tahlil | Ha | Ha |
| RADIOLOG_ONLY | Faqat radiolog xulosa | Ha | Ha |
| RADIOLOG_SPECIALIST | Radiolog + mutaxassis xulosa | Ha | Ha |
| CONSULTATION | Onlayn konsultatsiya | Ha | Ha |
| HOME_VISIT | Uyga chaqirish | Ha | Ha |
| LAB_ORDER | Laboratoriya buyurtma | Ha | Ha |
| EXAMINATION | Tibbiy tekshiruv (TKS) | Ha | Ha |
| PRESCRIPTION | Retsept | - | Ha |
| EMR_REQUEST | Tibbiy karta so'rovi | - | Ha |

## 7.4. Platformalar bo'yicha ariza yaratish

### 7.4.1. Mini App orqali

- Bemor Telegram Mini App orqali kiradi

- Qisqartirilgan forma - asosiy maydonlar to'ldiriladi

- Fayl yuklash (rasm, DICOM) - S3 ga yuklanadi

- To'lov - Payme, Click, Uzum orqali

- source: 'mini-app' avtomatik o'rnatiladi

### 7.4.2. Web platforma orqali

- Bemor yoki operator Web orqali kiradi

- To'liq forma - barcha maydonlar, qo'shimcha ma'lumotlar

- Bir nechta fayl yuklash, DICOM viewer

- To'lov - barcha usullar + naqd (kassa orqali)

- source: 'web' avtomatik o'rnatiladi

- Operator ariza yaratishi mumkin (bemor nomidan)

# 8. MINI APP FUNKSIONALLIGI (MAVJUD - SAQLANADI)

## 8.1. Mavjud ekranlar va funksiyalar

Quyidagi barcha ekranlar va funksiyalar hozirgi holatida saqlanadi. Hech qanday o'zgartirish kiritilmaydi.

### 8.1.1. Bemor (Patient) ekranlari

| # | Ekran | Funksiya |
| --- | --- | --- |
| 1 | FileUpload | Rasm/DICOM fayl yuklash |
| 2 | Anamnez | Shikoyatlar va anamnez to'ldirish |
| 3 | ServiceSelect | Xizmat turini tanlash |
| 4 | Contract | Shartnomani ko'rish va qabul qilish |
| 5 | Payment | To'lovni amalga oshirish |
| 6 | StatusTracker | Ariza holatini kuzatish |
| 7 | ConsultationType | Konsultatsiya turini tanlash |
| 8 | DoctorSelect | Shifokor tanlash |
| 9 | CalendarBooking | Vaqt tanlash va navbat olish |
| 10 | ExaminationCategory | Tekshiruv kategoriyasi |
| 11 | ExaminationCenter | Tekshiruv markazi tanlash |
| 12 | HomeVisit | Uyga chaqirish formasi |

### 8.1.2. Shifokor (Doctor) ekranlari

| # | Ekran | Funksiya |
| --- | --- | --- |
| 1 | DoctorDashboard | Asosiy boshqaruv paneli |
| 2 | ProfileSetup | Profil sozlash |
| 3 | PublicProfile | Ochiq profil ko'rinishi |
| 4 | TariffSelection | Tarif tanlash |
| 5 | Portfolio/Edit | Portfolio boshqaruvi |
| 6 | CalendarView/Settings | Kalendar boshqaruvi |
| 7 | ContactRequests | Aloqa so'rovlari |
| 8 | TemplateManager | Xabar shablonlari |
| 9 | FAQ/Services Editor | FAQ va xizmatlar tahrirlash |
| 10 | AnonymousNumber | Anonim raqam sozlash |
| 11 | TelegramBot | Telegram bot integratsiya |
| 12 | ShareProfile | Profilni ulashish |

### 8.1.3. Boshqa rollar

| Rol | Asosiy ekranlar | Funksiyalar |
| --- | --- | --- |
| Radiolog | Dashboard, ApplicationView, ConclusionEditor | Arizalarni ko'rish, xulosa yozish |
| Specialist | Dashboard, ConclusionEditor, SpecialistReferral | Mutaxassis xulosa yozish |
| Operator | OperatorPanel, ApplicationManagement | Arizalarni boshqarish, taqsimlash |
| Kassir | KassirPanel, ShiftManagement, PaymentRecording | Kassa operatsiyalari |
| Admin | AdminPanel | Tizimni umumiy boshqarish |

# 9. WEB PLATFORMA FUNKSIONALLIGI

## 9.1. Web platforma umumiy talablari

Web platforma - to'liq imkoniyatli professional tibbiy tizim bo'lib, barcha rollar uchun kengaytirilgan funksionallik taqdim etadi. Web platforma desktop brauzerlar uchun optimallashtirilgan.

### 9.1.1. UI/UX talablari

- Responsive dizayn - 1024px dan 2560px gacha

- Sidebar navigatsiya (chapda) - asosiy menyu

- Top bar - bildirishnomalar, profil, qidirish

- Professional ranglar sxemasi - tibbiyotga mos

- Jadvallar - sahifalash, saralash, filtr, eksport imkoniyatlari

- Dashboard - real-time statistika va grafiklar (Recharts)

- Dark/Light mode qo'llab-quvvatlash

## 9.2. Mavjud Web ekranlar (saqlanadi)

| # | Ekran | Yo'nalish (Route) | Tavsif |
| --- | --- | --- | --- |
| 1 | WebPlatformLogin | /web/login | Web platformaga kirish |
| 2 | WebPlatformDashboard | /web/dashboard | Asosiy boshqaruv paneli |
| 3 | WebAdminScreen | /web/admin | Admin boshqaruv sahifasi |
| 4 | WebOperatorScreen | /web/operator | Operator ish paneli |
| 5 | WebKassirScreen | /web/kassir | Kassir ish paneli |
| 6 | WebRadiologScreen | /web/radiolog | Radiolog ish paneli |
| 7 | WebSpecialistScreen | /web/specialist | Mutaxassis ish paneli |
| 8 | WebDoctorScreen | /web/doctor | Shifokor ish paneli |
| 9 | WebOnlaynQabulScreen | /web/online-reception | Onlayn qabul boshqaruvi |
| 10 | WebArizalarJadvali | /web/applications | Arizalar jadvali |
| 11 | WebXabarlarScreen | /web/notifications | Bildirishnomalar |
| 12 | WebSozlamalarScreen | /web/settings | Sozlamalar |
| 13 | WebBemorProfiliScreen | /web/patient/:id | Bemor EMR profili |
| 14 | WebDoctorProfilesScreen | /web/doctor-profiles | Shifokorlar boshqaruvi |

## 9.3. Yangi qo'shiladigan Web ekranlar

### 9.3.1. Spravochnik bo'limi

| # | Ekran | Route | Funksiyalar |
| --- | --- | --- | --- |
| 1 | Mutaxassisliklar | /web/reference/specialties | CRUD, qidirish, filtr, tartib |
| 2 | Hududlar | /web/reference/regions | Ierarxik daraxt, CRUD |
| 3 | Tashxis kodlari | /web/reference/diagnoses | ICD-10 kodlar, qidirish, import/eksport |
| 4 | Dori katalogi | /web/reference/drugs | Dorilar ro'yxati, CRUD, qidirish |
| 5 | Lab testlar | /web/reference/lab-tests | Lab testlar katalogi, narxlar |
| 6 | Xizmat kategoriyalari | /web/reference/services | Kategoriyalar daraxti, CRUD |
| 7 | Hujjat shablonlari | /web/reference/templates | Shablon yaratish, tahrirlash, oldindan ko'rish |
| 8 | Tekshiruv markazlari | /web/reference/exam-centers | Markazlar boshqaruvi, geojoylashuv |

### 9.3.2. Admin boshqaruv paneli (kengaytirilgan)

| # | Ekran | Route | Funksiyalar |
| --- | --- | --- | --- |
| 1 | Admin Dashboard | /web/admin/dashboard | Real-time statistika, grafiklar, KPI ko'rsatkichlar |
| 2 | Foydalanuvchilar | /web/admin/users | Ro'yxat, filtr, rol o'zgartirish, bloklash |
| 3 | Rollar va ruxsatlar | /web/admin/roles | Rol-ruxsat matritsasi tahrirlash |
| 4 | Audit log | /web/admin/audit | Barcha harakatlar tarixi, filtr, eksport |
| 5 | Tizim sozlamalari | /web/admin/settings | Kalit-qiymat sozlamalar, tizim konfiguratsiya |
| 6 | Tizim loglar | /web/admin/logs | Xatoliklar, ogohlantirishlar, real-time monitoring |
| 7 | Sessiyalar | /web/admin/sessions | Faol sessiyalar, qurilmalar, platformalar |
| 8 | To'lovlar hisoboti | /web/admin/payments | To'lovlar statistikasi, grafik, eksport |
| 9 | Shifokorlar hisoboti | /web/admin/doctors-report | Faollik, reytinglar, daromad |
| 10 | Arizalar hisoboti | /web/admin/applications-report | Statistika, tendensiyalar, vaqt tahlili |

### 9.3.3. Operator kengaytirilgan panel

| # | Ekran | Route | Funksiyalar |
| --- | --- | --- | --- |
| 1 | Operator Dashboard | /web/operator/dashboard | Yangi/jarayondagi arizalar, statistika |
| 2 | Ariza yaratish | /web/operator/create-app | Bemor nomidan ariza yaratish (to'liq forma) |
| 3 | Arizalar jadvali | /web/operator/applications | Kengaytirilgan filtr, saralash, eksport |
| 4 | Bemor qidirish | /web/operator/patient-search | Telefon, ism, ID bo'yicha qidirish |
| 5 | Navbat boshqaruvi | /web/operator/queue | Kunlik navbat, o'rnini almashtirish |

### 9.3.4. Shifokor kengaytirilgan panel

| # | Ekran | Route | Funksiyalar |
| --- | --- | --- | --- |
| 1 | Shifokor Dashboard | /web/doctor/dashboard | Bugungi navbat, statistika, eslatmalar |
| 2 | Bemorlar ro'yxati | /web/doctor/patients | Barcha bemorlar, tarix, EMR |
| 3 | Qabulxona | /web/doctor/reception | Hozirgi qabul, navbat, chaqirish |
| 4 | Xulosa yozish | /web/doctor/conclusion | Kengaytirilgan xulosa editor (shablonlar bilan) |
| 5 | Retsept yozish | /web/doctor/prescription | Dori katalogidan tanlash, dozalash |
| 6 | Lab buyurtma | /web/doctor/lab-order | Lab test buyurtma berish |
| 7 | EMR ko'rish | /web/doctor/emr/:patientId | Bemorning to'liq tibbiy tarixi |
| 8 | Statistika | /web/doctor/statistics | Shaxsiy statistika va hisobotlar |

### 9.3.5. Kassa kengaytirilgan panel

| # | Ekran | Route | Funksiyalar |
| --- | --- | --- | --- |
| 1 | Kassa Dashboard | /web/kassir/dashboard | Joriy smena, statistika |
| 2 | To'lov qabul qilish | /web/kassir/payment | Naqd/karta/onlayn to'lov |
| 3 | Chek chop etish | /web/kassir/receipt | Kvitansiya/chek generatsiya |
| 4 | Smena hisoboti | /web/kassir/shift-report | Smena yakunlash hisoboti |
| 5 | To'lovlar tarixi | /web/kassir/history | O'tgan to'lovlar, qidirish, filtr |

# 10. ADMIN PANEL VA BOSHQARUV TIZIMI

## 10.1. Admin Dashboard

Admin boshqaruv paneli - tizimning markaziy boshqaruv nuqtasi. Real-time statistika va to'liq nazorat imkoniyatini beradi.

### 10.1.1. Dashboard widgetlar

| Widget | Ma'lumot | Yangilanish |
| --- | --- | --- |
| Bugungi arizalar | Yangi / jarayonda / bajarilgan soni | Real-time (WebSocket) |
| Bugungi daromad | Jami to'lovlar summasi, usullar bo'yicha | Har 5 daqiqa |
| Faol foydalanuvchilar | Hozir onlayn foydalanuvchilar soni (platforma bo'yicha) | Real-time |
| Shifokorlar holati | Qabuldagi / bo'sh / ta'tildagi shifokorlar | Har 10 daqiqa |
| Kassa holati | Ochiq smenalar, joriy balans | Real-time |
| Tizim holati | Server CPU/RAM, DB ulanishlar, API response vaqti | Har 1 daqiqa |
| Haftalik trend | Arizalar soni grafigi (7 kunlik) | Har soat |
| Top shifokorlar | Eng faol shifokorlar reytingi | Kunlik |

## 10.2. Foydalanuvchilar boshqaruvi

### 10.2.1. Funksional talablar

- Barcha foydalanuvchilarni jadval ko'rinishida ko'rish

- Filtr: rol, holat (faol/bloklangan), platforma, ro'yxatdan o'tgan sana

- Qidirish: ism, telefon, email, ID

- Rol o'zgartirish - foydalanuvchiga yangi rol berish

- Bloklash/Ochish - foydalanuvchini vaqtincha yoki doimiy bloklash

- Profil ko'rish - to'liq profil ma'lumotlari

- Faollik tarixi - oxirgi harakatlar, kirishlar, arizalar

- Eksport - foydalanuvchilar ro'yxatini Excel/CSV formatda yuklab olish

## 10.3. Tizim sozlamalari

| Sozlama guruhi | Kalitlar | Tavsif |
| --- | --- | --- |
| Umumiy | app_name, app_version, maintenance_mode | Tizim umumiy sozlamalari |
| Autentifikatsiya | otp_expiry, jwt_expiry, max_login_attempts | Kirish xavfsizligi |
| To'lov | payment_providers_enabled, min_amount, tax_rate | To'lov tizimi sozlamalari |
| Bildirishnoma | sms_provider, push_enabled, email_enabled | Bildirishnoma kanallari |
| Fayl yuklash | max_file_size, allowed_types, storage_provider | Fayl cheklovlari |
| Kassa | receipt_prefix, shift_duration, auto_close_shift | Kassa sozlamalari |
| Tizim | log_level, cache_ttl, rate_limit | Texnik sozlamalar |

# 11. SPRAVOCHNIK (MA'LUMOTNOMA) TIZIMI

## 11.1. Spravochnik maqsadi

Spravochnik tizimi - tizimda ishlatiladigan barcha ma'lumotnoma (reference) ma'lumotlarini markazlashtirilgan boshqarish. Bu ma'lumotlar barcha modullarda ishlatiladi va faqat ADMIN tomonidan boshqariladi.

## 11.2. Spravochnik modullari batafsil

### 11.2.1. Mutaxassisliklar katalogi (Specialties)

Tibbiy mutaxassisliklarning to'liq katalogi. Shifokor profili, booking va ariza yaratishda ishlatiladi.

- Maydonlar: nomi, kod, tavsif, ikonka, tartib raqami, faollik holati

- Qo'shimcha: har bir mutaxassislik uchun qo'shimcha ma'lumotlar (masalan: qanday kasalliklarni davolaydi)

- Import/Eksport: Excel fayl orqali ommaviy import

- Izlash: nomi va kod bo'yicha tezkor qidirish

### 11.2.2. Hududlar (Regions)

O'zbekiston hududlarining ierarxik katalogi (Viloyat -> Tuman/Shahar).

- Ierarxik tuzilma: viloyat -> tuman -> shahar/qishloq

- parentId orqali bog'lanish

- Geolokatsiya: har bir hudud uchun koordinatalar (kelajak)

### 11.2.3. ICD-10 Tashxis kodlari (Diagnoses)

Xalqaro kasalliklar tasnifi (ICD-10) kodlari. Xulosa yozish va EMR da ishlatiladi.

- Kodlar tuzilmasi: A00-Z99, kategoriyalar bo'yicha guruhlangan

- Qidirish: kod yoki nomi bo'yicha tezkor qidirish (autocomplete)

- Import: ICD-10 bazasidan ommaviy import

### 11.2.4. Dori vositalari katalogi (Drugs)

Retsept yozishda ishlatiladigan dori vositalari katalogi.

- Maydonlar: nomi, xalqaro nomi (generic), shakli, dozasi, ishlab chiqaruvchi

- Qidirish: nomi yoki xalqaro nomi bo'yicha

- Kategoriyalar: antibiotiklar, analgeziklar va h.k.

### 11.2.5. Laboratoriya testlar katalogi (Lab Tests)

Lab buyurtma berishda ishlatiladigan testlar katalogi.

- Maydonlar: nomi, kodi, kategoriya, normal qiymat oralig'i, o'lchov birligi, narx

- Kategoriyalar: qon tahlili, siydik tahlili, biokimyoviy va h.k.

### 11.2.6. Xizmat kategoriyalari (Service Categories)

Tibbiy xizmatlarning ierarxik katalogi. Ariza yaratish va narxlashda ishlatiladi.

- Daraxtsimon tuzilma: asosiy kategoriya -> quyi kategoriya -> xizmat

- Narx: har bir xizmat uchun asosiy narx (tarif bilan moslashtiriladi)

### 11.2.7. Hujjat shablonlari (Document Templates)

Xulosa, retsept va boshqa tibbiy hujjatlar shablonlari. O'zgaruvchilar (variables) bilan dinamik to'ldirish imkoniyati.

- Turlar: xulosa, retsept, yo'llanma, spravka, shartnoma

- O'zgaruvchilar: {{patient_name}}, {{diagnosis}}, {{date}} va h.k.

- WYSIWYG tahrirlash imkoniyati admin panelda

# 12. KASSA VA MOLIYAVIY TIZIM

## 12.1. To'lov usullari

| To'lov usuli | Provider | Platforma | Holat |
| --- | --- | --- | --- |
| Payme | PAYME | Mini App, Web, Mobil | Mavjud |
| Click | CLICK | Mini App, Web, Mobil | Mavjud |
| Uzum Bank | UZUM | Mini App, Web, Mobil | Mavjud |
| UzCard | UZCARD | Mini App, Web, Mobil | Mavjud |
| Humo | HUMO | Mini App, Web, Mobil | Mavjud |
| Naqd pul | CASH | Web (Kassa) | Mavjud |
| Shaxsiy karta | PERSONAL_CARD | Web (Kassa) | Mavjud |

## 12.2. Kassa moduli talablari

### 12.2.1. Smena boshqaruvi

- Kassir smena ochadi (boshlang'ich qoldiq ko'rsatiladi)

- Smena davomida barcha to'lovlar qayd etiladi

- Smena yopishda: jami naqd, karta, onlayn summalar hisobi

- Farq (inkassatsiya) hisoblash va e'tiroz bildirganda izoh qoldirish

- Smena hisobotini PDF/Excel formatda chop etish

### 12.2.2. To'lov qabul qilish

- Ariza raqami yoki bemor ma'lumotlari bo'yicha qidirish

- To'lov summasi avtomatik hisoblanadi (xizmat turi + tarif)

- Naqd, karta yoki aralash to'lov

- Kvitansiya/chek avtomatik generatsiya

- To'lov tasdiqlangandan so'ng ariza holati avtomatik yangilanadi

## 12.3. Moliyaviy hisobotlar

| Hisobot | Mazmuni | Davr | Eksport |
| --- | --- | --- | --- |
| Kunlik hisobot | Kunlik to'lovlar, naqd/karta taqsimoti | 1 kun | PDF, Excel |
| Haftalik hisobot | Hafta davomidagi tendensiyalar | 7 kun | PDF, Excel |
| Oylik hisobot | To'liq oylik moliyaviy hisobot | 1 oy | PDF, Excel |
| Xizmat turlari bo'yicha | Har bir xizmat turidan tushgan daromad | Ixtiyoriy | PDF, Excel |
| Shifokor bo'yicha | Har bir shifokor keltirilgan daromad | Ixtiyoriy | PDF, Excel |
| To'lov usuli bo'yicha | Naqd/Payme/Click va h.k. taqsimoti | Ixtiyoriy | PDF, Excel |

# 13. XABARLAR VA BILDIRISHNOMALAR

## 13.1. Chat tizimi

Mavjud chat tizimi saqlanadi va Web platforma uchun kengaytirilgan UI qo'shiladi.

### 13.1.1. Mavjud funksiyalar (saqlanadi)

- Bemor-shifokor to'g'ridan-to'g'ri xabar almashish

- Matn, rasm, fayl, ovozli xabar turlari

- Xabar ruxsatlari (MessagePermission)

- Xabar shablonlari (MessageTemplate)

- WebSocket orqali real-time yetkazish

### 13.1.2. Web platforma uchun qo'shimchalar

- Kengaytirilgan chat interfeysi (sidebar + asosiy panel)

- Xabar qidirish va filtr

- Guruh xabarlar (shifokor -> bir nechta bemor)

- Fayl oldindan ko'rish (inline preview)

- Xabar yuborilganlik/o'qilganlik holati

- Xabarlarni eksport (PDF)

## 13.2. Bildirishnomalar tizimi

| Kanal | Platforma | Foydalanish holatlari |
| --- | --- | --- |
| Push notification | Web, Mobil | Yangi ariza, xulosa tayyor, to'lov holati |
| WebSocket event | Barcha | Real-time yangilanishlar, chat xabarlari |
| Telegram bot | Mini App | Ariza holati, eslatmalar, reklama |
| SMS | Barcha | OTP, muhim bildirishnomalar |
| Email | Web, Mobil | Hisobotlar, tizim xabarlari (YANGI) |
| In-app notification | Barcha | Ichki bildirishnomalar markazi |

# 14. FAYL SAQLASH VA MEDIA BOSHQARUVI

## 14.1. Fayl turlari

| Fayl turi | Format | Max hajm | Saqlash joyi |
| --- | --- | --- | --- |
| Tibbiy rasmlar | JPEG, PNG | 20 MB | S3/Supabase |
| DICOM fayllar | DCM | 100 MB | S3/Supabase |
| Hujjatlar | PDF, DOCX | 10 MB | S3/Supabase |
| Profil rasmlari | JPEG, PNG | 5 MB | S3/Supabase |
| Ovozli xabarlar | OGG, MP3 | 5 MB | S3/Supabase |
| Sertifikatlar | PDF, JPEG, PNG | 10 MB | S3/Supabase |

## 14.2. Fayl xavfsizligi

- Barcha fayllar signed URL orqali cheklangan muddatda yuklanadi

- DICOM fayllar faqat tegishli shifokor va radiologga ko'rinadi

- Fayl yuklashda virus skanerlash (ClamAV - kelajak)

- Rasm kompressiya va resize (sharp kutubxonasi)

- HIPAA talablariga mos shifrlash (kelajak)

# 15. REAL-TIME VA WEBSOCKET INTEGRATSIYASI

## 15.1. WebSocket hodisalari

| Hodisa nomi | Yo'nalish | Ma'lumot | Qabul qiluvchi |
| --- | --- | --- | --- |
| application:created | Server -> Client | Yangi ariza ma'lumoti | Operator, Admin |
| application:statusChanged | Server -> Client | Ariza holati o'zgardi | Bemor, Operator, Shifokor |
| message:new | Server -> Client | Yangi chat xabari | Manzil foydalanuvchi |
| message:read | Server -> Client | Xabar o'qildi | Jo'natuvchi |
| notification:new | Server -> Client | Yangi bildirishnoma | Manzil foydalanuvchi |
| payment:completed | Server -> Client | To'lov muvaffaqiyatli | Bemor, Kassir, Operator |
| conclusion:ready | Server -> Client | Xulosa tayyor | Bemor, Shifokor |
| user:online | Client -> Server | Foydalanuvchi onlayn | Server (holat yangilash) |
| kassa:shift | Server -> Client | Smena holati o'zgardi | Kassir, Admin |

## 15.2. WebSocket autentifikatsiya

- Ulanishda JWT token handshake orqali tekshiriladi

- Token muddati tugasa, ulanish uziladi va qayta autentifikatsiya talab qilinadi

- Har bir foydalanuvchi faqat o'ziga tegishli hodisalarni oladi (room-based)

# 16. XAVFSIZLIK TALABLARI

## 16.1. Tarmoq xavfsizligi

- HTTPS majburiy - barcha so'rovlar SSL/TLS orqali

- CORS - faqat ruxsat etilgan domenlar (localhost:5173, production domain, *.telegram.org)

- Rate limiting - IP boshiga 100 so'rov/daqiqa (mavjud)

- Brute force himoya - 5 ta muvaffaqiyatsiz urinishdan so'ng vaqtinchalik bloklash

- DDoS himoya - Cloudflare yoki shunga o'xshash

- Helmet.js - HTTP xavfsizlik headerlari

## 16.2. Ma'lumotlar xavfsizligi

- Parollar bcrypt bilan xeshlanadi (salt rounds: 12)

- Tibbiy ma'lumotlar shifrlangan (AES-256 - kelajak)

- Shaxsiy ma'lumotlar maskalanadi (logda telefon raqam: ***1234)

- SQL injection himoya - Prisma ORM parametrized queries

- XSS himoya - input sanitizatsiya (class-validator)

- CSRF token - Web platforma uchun

## 16.3. Audit va monitoring

- Barcha CRUD operatsiyalar AuditEvent jadvalida qayd etiladi

- Admin harakatlari alohida AdminAction jadvalida

- Muvaffaqiyatsiz login urinishlari loglanadi

- Fayl yuklash/yuklab olish loglanadi

- API response vaqtlari monitoringda

# 17. ISHLASH SAMARADORLIGI VA OPTIMALLASHTIRISH

## 17.1. Backend optimallashtirish

| Soha | Yechim | Kutilgan natija |
| --- | --- | --- |
| DB querylar | Prisma select/include optimizatsiya, index | So'rov vaqti < 100ms |
| Kesh | Redis cache - spravochnik, sessiya, tez-tez so'raladigan ma'lumotlar | Cache hit ratio > 80% |
| Sahifalash | Cursor-based pagination (katta jadvallar uchun) | Barqaror javob vaqti |
| Fayl yuklash | Multipart upload, chunk qilish | Katta fayllar barqaror yuklash |
| Background jobs | Bull queue - og'ir vazifalar (email, hisobot, tahlil) | API javob vaqti < 200ms |
| Connection pooling | Prisma connection pool (max: 20) | DB ulanish barqarorligi |
| Compression | gzip response compression | Tarmoq trafik kamaytirish |

## 17.2. Frontend optimallashtirish

- Code splitting - React.lazy() va Suspense bilan sahifalar alohida yuklash

- Image optimization - WebP format, lazy loading

- Bundle size monitoring - Vite build analyzer

- Service Worker - offline qo'llab-quvvatlash (kelajak)

- Memoization - React.memo, useMemo, useCallback

## 17.3. Ishlash ko'rsatkichlari (KPI)

| Ko'rsatkich | Maqsad | O'lchov usuli |
| --- | --- | --- |
| API response vaqti (P95) | < 200ms | Prometheus metrics |
| Sahifa yuklash vaqti (FCP) | < 1.5s | Lighthouse |
| Time to Interactive (TTI) | < 3s | Lighthouse |
| DB query vaqti (P95) | < 100ms | Prisma metrics |
| WebSocket latency | < 50ms | Socket.io ping |
| Uptime | > 99.9% | Health check monitoring |
| Error rate | < 0.1% | Sentry/logging |

# 18. DEPLOYMENT VA DEVOPS

## 18.1. Deployment arxitekturasi

| Komponent | Platforma | Konfiguratsiya |
| --- | --- | --- |
| Frontend (Mini App + Web) | Vercel | Vite build, CDN, auto SSL |
| Backend (NestJS) | Railway / AWS ECS | Docker container, auto-scaling |
| Ma'lumotlar bazasi | Supabase PostgreSQL / AWS RDS | Managed, backup, replication |
| Redis | Upstash / AWS ElastiCache | Managed, cluster mode |
| Fayl saqlash | Supabase Storage / AWS S3 | CDN, signed URLs |
| Monitoring | Sentry + Grafana | Error tracking, APM |

## 18.2. CI/CD pipeline

GitHub Actions orqali avtomatik build va deploy jarayoni:

- Kod push/PR -> GitHub Actions trigger

- Lint + Type check -> xatoliklar tekshiriladi

- Unit testlar -> Jest test suite

- E2E testlar -> asosiy flow'lar tekshiriladi

- Build -> Docker image yaratiladi

- Deploy -> staging/production muhitiga yuklash

- Health check -> deploy muvaffaqiyatli ekanini tekshirish

## 18.3. Environment'lar

| Muhit | URL | Maqsad |
| --- | --- | --- |
| Development | localhost:5173 / localhost:3000 | Lokal ishlab chiqish |
| Staging | staging.medsmart.uz | Test va QA |
| Production | app.medsmart.uz / api.medsmart.uz | Jonli tizim |

# 19. KELAJAKDAGI MOBIL ILOVA INTEGRATSIYASI

## 19.1. Mobil ilova rejasi

Kelajakda React Native yoki Flutter asosida mobil ilova ishlab chiqiladi. Yagona backend arxitekturasi tufayli mobil ilova qo'shimcha backend o'zgarishlarisiz integratsiya qilinadi.

### 19.1.1. Mobil ilova uchun tayyor API

- Barcha mavjud API endpointlar mobil ilova uchun ham ishlaydi

- X-Client-Type: mobile header qo'shiladi

- Push notification integratsiya (FCM/APNs) - backend tayyor

- Offline mode qo'llab-quvvatlash uchun sync API (kelajak)

### 19.1.2. Mobil-specifik qo'shimchalar (kelajakda)

- Biometric autentifikatsiya (Face ID, fingerprint)

- Kamera integratsiya - hujjat va rasm skanerlash

- Geolokatsiya - yaqin atrofdagi klinikalar

- Offline rejim - internet bo'lmaganda ham ishlash

- Deep linking - Telegram va boshqa ilovalardan to'g'ridan-to'g'ri ochish

# 20. AMALGA OSHIRISH JADVALI

## 20.1. Bosqichlar

| Bosqich | Nomi | Davomiyligi | Asosiy vazifalar |
| --- | --- | --- | --- |
| 1-bosqich | Backend yagona tizim | 2-3 hafta | - Yangi DB modellar (spravochnik, admin) - Email/parol autentifikatsiya - Spravochnik API endpointlar - Admin API endpointlar - Hisobotlar API |
| 2-bosqich | Web platforma kengaytirish | 3-4 hafta | - Spravochnik UI (barcha 8 ta ekran) - Admin panel (10 ta ekran) - Operator kengaytirilgan panel - Shifokor kengaytirilgan panel - Kassa kengaytirilgan panel |
| 3-bosqich | Integratsiya va test | 1-2 hafta | - Mini App + Web yagona backend test - WebSocket barqarorligi - RBAC to'liq tekshirish - Ishlash samaradorligi test |
| 4-bosqich | Optimallashtirish | 1-2 hafta | - Redis kesh integratsiya - Ishlash optimizatsiya - Xavfsizlik audit - Hujjatlashtirish (Swagger) |
| 5-bosqich | Deploy va monitoring | 1 hafta | - Staging deploy va test - Production deploy - Monitoring sozlash - Team training |

JAMI MUDDATI Taxminiy amalga oshirish muddati: 8-12 hafta (2-3 oy). Har bir bosqich tugagandan so'ng review va tasdiqlash o'tkaziladi.

## 20.2. Ustuvorlik tartibi

Amalga oshirishda quyidagi ustuvorlik tartibi saqlanadi:

| Ustuvorlik | Daraja | Elementlar |
| --- | --- | --- |
| P0 - Kritik | Birinchi navbatda | - Yagona backend arxitektura - Email autentifikatsiya - Spravochnik asosiy modullari - Admin foydalanuvchilar boshqaruvi |
| P1 - Yuqori | Ikkinchi navbatda | - Admin panel to'liq - Operator kengaytirish - Hisobotlar tizimi - Xavfsizlik yaxshilash |
| P2 - O'rta | Uchinchi navbatda | - Shifokor Web panel - Kassa kengaytirish - Email bildirishnomalar - Dark mode |
| P3 - Past | Kelajakda | - Mobil ilova integratsiya - AI tahlil kengaytirish - HIPAA compliance - Offline mode |

HUJJAT TUGADI

Ushbu texnik topshiriq MedSmart Pro loyihasining yagona tizim arxitekturasini

to'liq tavsiflaydi va Claude Code orqali amalga oshirish uchun asos bo'ladi.

Tayyorlangan: 2026-yil, 3-aprel

Versiya: 2.0