MedSmart-Pro

Mahsulot Talablar Hujjati (PRD)

Mock → Real Backend Migratsiya

Pilot klinikaga tayyorlash bosqichi

| Maydon | Qiymat |
| --- | --- |
| Hujjat IDsi | PRD-MIGR-001 |
| Versiya | 1.0 (DRAFT) |
| Sana | 2026-04-16 |
| Standart | IEEE 29148, BABOK v3, PMI PMBOK 7, HL7 FHIR R4 |
| Muallif | Bosh Tibbiy Axborot Tizimi Arxitektori |
| Homiy (Sponsor) | MedSmart-Pro mahsulot egasi |
| Tasdiqlovchi | CTO / Bosh shifokor / Ma’lumotlar himoyasi mas’uli (DPO) |
| Auditoriya | Injinerlik jamoasi, Klinika boshqaruvi, Operatsion jamoa, QA |
| Klassifikatsiya | Ichki foydalanish – Maxfiy (PHI tegishli) |

# 1. Ijroviy qisqacha ma’lumot (Executive Summary)

MedSmart-Pro — bu tibbiy diagnostika va teletibbiyot platformasi bo’lib, Telegram Mini App va Web panel shaklida 7 xil rol uchun (Bemor, Shifokor, Radiolog, Mutaxassis, Operator, Admin, Kassir) ishlaydi. Hozirgi holatda front-end to’liq funksional, NestJS backend esa 20+ modul bilan qurilgan, biroq servislar qatlami mock ma’lumotlar bilan ishlamoqda. Ushbu hujjat butun tizimni real API, real autentifikatsiya va real ma’lumotlar bazasiga o’tkazib, pilot klinikada ishlatishga yaroqli ishonchli platformaga aylantirish uchun funksional va nofunksional talablarni belgilaydi.

Migratsiyaning maqsadi — texnik qarzni kamaytirish emas, balki haqiqiy bemor ma’lumotlari bilan ishlashga qonuniy va operatsion jihatdan tayyor bo’lish. Pilot klinika 30–120 kun davomida platformani real ish oqimlarida sinovdan o’tkazadi va klinik xavfsizlik, ishonchlilik va foydalanuvchi tajribasi bo’yicha chek-listlarning yopilishini kafolatlaydi. Ushbu PRD BABOK v3 talablarni boshqarish metodologiyasiga, IEEE 29148 talablar yozish standartiga va HL7 FHIR R4 tibbiy ma’lumotlar modeliga muvofiq tuzilgan.

# 2. Biznes konteksti va harakatlantiruvchi kuchlar

## 2.1. Biznes maqsadlari

- Klinik ishonchlilik: soxta/mock ma’lumotlarga tayanmasdan, real bemor va xodim ma’lumotlari bilan to’liq audit-izi bilan ishlash.

- Qonuniy muvofiqlik: O’zbekiston Respublikasi “Shaxsga doir ma’lumotlar to’g’risida” qonuni (ZRU-547), SSVning tibbiy axborot tizimlari bo’yicha me’yoriy talablari, GDPR va HIPAA Technical Safeguards bilan muvofiqlikni ta’minlash.

- Pilot klinikaga tayyorlik: pilot klinika xodimlariga real JWT autentifikatsiya, real SMS OTP, real to’lov, real bildirishnoma tizimini yetkazib berish.

- Miqyosga tayyor arxitektura: 50 000+ bemor va 500+ xodimga oshirish imkonini beruvchi (horizontally scalable) va SLA’ga ega yechim.

- Xarajatlarni boshqarish: mock servislar ostidagi texnik qarzni hisobga olish va keyingi modul (EMR, e-retsept, DICOM) ishlarini bloklamaslik.

## 2.2. Drayverlar (nima uchun hozir)

- Hozirgi front-end yuqori darajada rivojlangan (80+ ekran, 7 rol), lekin har bir yangi ekran mock service ostida texnik qarzni oshirmoqda.

- Pilot klinika bilan pilot shartnoma majburiyati — 6 oy ichida ishlab turgan platforma kerak.

- Investor/grant komitetlari oldida real ma’lumot bilan ishlayotgan tizim ko’rsatish talabi.

- Kelgusi integratsiyalar (Payme, Click, Uzum Bank, SSV ENT, Telegram Bot API) real servislarsiz ulanmaydi.

# 3. Ko’lam (Scope)

## 3.1. Ko’lam ichida (In Scope)

| ID | Element | Tavsif |
| --- | --- | --- |
| S1 | Service qatlami | src/services/index.ts da ./mock → ./api almashtirish va barcha 20+ servis clientni real holatga keltirish |
| S2 | Auth moduli | Real JWT generatsiya + OTP SMS gateway (Eskiz.uz yoki Playmobile), refresh-token, oxirgi sessiyani rad etish |
| S3 | Applications moduli | Barcha 11 ta status o’tishi server tomonda, optimistic UI olib tashlash va idempotensiya kalitlari qo’shish |
| S4 | Payment moduli | paymentService, kassaService klientlari + Payme/Click sandbox integratsiyasi (pilot uchun) |
| S5 | Conclusions moduli | conclusionService + PDF server tomonidan generatsiya va S3/Supabase Storage’ga yuklash |
| S6 | Notifications | Real push (Telegram Bot API + SMS) va server-side polling 15s → WebSocket |
| S7 | File storage | DICOM/JPG/PDF/ZIP haqiqiy Supabase Storage yoki MinIO’ga chiqarish, virus skan, MIME validatsiya |
| S8 | Audit & Xavfsizlik | AuditEvent har bir kritik harakatda, PHI maydon darajasida shifrlash, RBAC middleware |
| S9 | Observability | Log (Pino/ELK), metrics (Prometheus), tracing (OpenTelemetry), xatolar (Sentry) |
| S10 | Pilot sinov muhiti | staging + production alohida, demo ma’lumotlar bilan to’liq e2e testlar |

## 3.2. Ko’lamdan tashqari (Out of Scope)

- EMR/EHR yadrosini (SOAP, ICD-10) to’liq ishlab chiqish — P1 bosqichga o’tkaziladi.

- DICOM Web Viewer, real radiologik AI model ulash — P2 bosqich.

- Video-konsultatsiya WebRTC (Jitsi) integratsiyasi — P2 bosqich.

- SSV ENT / HL7 FHIR R4 tashqi integratsiya — P3 bosqich.

- Mobile native app (iOS/Android) — roadmap’da, lekin migratsiya ko’lamida emas.

# 4. Manfaatdor tomonlar (Stakeholders)

| Rol | Ism/Bo’lim | Mas’uliyat | RACI |
| --- | --- | --- | --- |
| Mahsulot egasi | PO | Biznes maqsadlari, priority, acceptance criteria | A |
| Texnik rahbar | CTO/Tech Lead | Arxitektura, code review, release | R |
| Bosh shifokor | Pilot klinika | Klinik ish oqimlari, xavfsizlik, sinovlar | C |
| DPO / Yuridik | Ma’lumot himoyasi | Qonunga muvofiqlik, PHI, DPIA | A |
| Injinerlik jamoasi | Backend/Frontend | Kod, migratsiya, testlar | R |
| QA jamoasi | Sinov muhandislari | Test strategiyasi, regressiya, UAT | R |
| DevOps | SRE | CI/CD, monitoring, backup | R |
| Operatsion jamoa | Operator/Kassir | UAT, kundalik ishlatish | C |
| Bemorlar | Pilot guruh (100–500 kishi) | Foydalanuvchi sinovlari, fikr-mulohaza | I |

RACI: R — Responsible, A — Accountable, C — Consulted, I — Informed.

# 5. Joriy holat tahlili (AS-IS)

## 5.1. Texnik AS-IS

Frontend React 18 + TypeScript + Tailwind + shadcn/ui asosida qurilgan. Ikki kirish nuqtasi mavjud: Mini App (Telegram Web App, max-width 425px) va Web Platform (desktop). Backend NestJS + Prisma ORM + PostgreSQL (Supabase) bo’yicha 20 dan ortiq modul yozilgan, lekin front-end hali ham src/services/mock/ klientlari orqali statik ma’lumotlar bilan ishlaydi. src/services/index.ts bitta joyda ./mock → ./api almashtirishga tayyorlangan, ammo bu almashtirish hech qachon production muhitda sinalgan emas.

## 5.2. AS-IS bo’shliqlari (Gaps)

| ID | Bo’shliq | Ta’sir |
| --- | --- | --- |
| G-01 | OTP va JWT hali mock rejimida | Tizim haqiqiy foydalanuvchini aniqlay olmaydi → PHI himoyasi buzilishi mumkin |
| G-02 | paymentService, conclusionService, kassaService API clientlari yo’q | Real to’lov, xulosa, kassa — pilot klinika uchun blocker |
| G-03 | Telegram Bot push yo’q (FR-BOT-003, 004) | Ariza holati o’zgarganida bemor va xodim xabardor qilinmaydi |
| G-04 | Smart polling 15s — yuqori load | 500 foydalanuvchi bo’lganda DB CPU > 70% |
| G-05 | Audit log yetarli darajada shifrlanmagan va retention siyosati yo’q | HIPAA §164.312(b) va O’zbekiston PD qonuni talabiga mos kelmaydi |
| G-06 | Observability (log/metrics/trace) qurilmagan | Production incidentlarni diagnostika qilib bo’lmaydi |
| G-07 | DB backup va DR plan yozilmagan | Ma’lumot yo’qolish xavfi – RPO/RTO belgilanmagan |
| G-08 | Mock ma’lumotlar ichida demo bemor PHIsi bor | Production’ga seed qilinsa qonuniy xavf |
| G-09 | Server joylashuvi (Vercel + Supabase) xorijda | O’zbekiston qonunchiligi bo’yicha tibbiy PD milliy hududda saqlanishi kerakligi tekshirilishi lozim |
| G-10 | Load/Stress test o’tkazilmagan | SLA kafolati berib bo’lmaydi |

# 6. Maqsadli holat (TO-BE)

Migratsiya yakunida platforma quyidagi tavsiflarga javob beradi:

- 100% real API: front-enddagi birorta ham komponent mock service’ga chaqirmaydi; src/services/index.ts → ./api bo’lib qoladi va ./mock faqat unit testlar uchun saqlanadi.

- Qat’iy auth: real SMS OTP (≥ 98% delivery), JWT (access 15 min + refresh 7 kun), rol asosida RBAC guard har bir endpointda.

- To’liq observability: Prometheus metrics, OpenTelemetry traces, Pino+ELK loglar, Sentry xatoliklar, uptime > 99.5%.

- PHI xavfsizligi: tranzit TLS 1.3, at-rest AES-256, maydon darajasida shifrlash (passport, diagnoz), audit log 7 yil retention, 4-eyes principle kritik harakatlarda.

- Real to’lov: Payme va Click sandbox orqali pilot klinikada to’lov qabul qilish, idempotency-key, 3-D Secure (agar qo’llanilsa).

- WebSocket bildirishnomalar: smart polling 15s → real-time push; ariza holati o’zgarganda sub-300ms delivery.

- Tayyor pilotga: pilot klinika xodimlari real ish oqimida ishlaydi, go-live check-list 100% yopilgan.

# 7. Funksional talablar (FR-MIGR-*)

Quyidagi talablar IEEE 29148 formatiga muvofiq yoziladi: “Tizim ... qodir bo’lishi kerak”. Har bir talab uchun ustuvorlik MoSCoW bo’yicha: M — Must, S — Should, C — Could, W — Won’t (hozircha).

## 7.1. Autentifikatsiya va avtorizatsiya

| ID | Talab | Prior | Izoh |
| --- | --- | --- | --- |
| FR-MIGR-AUTH-01 | Tizim real SMS gateway orqali 6 xonali OTP yuborishi kerak | M | Eskiz.uz yoki Playmobile; TTL 5 min; 3 marta noto’g’ri → 30 min lock |
| FR-MIGR-AUTH-02 | Tizim access token (15 min) va refresh token (7 kun) yaratib, rotatsiya qilishi kerak | M | RS256 signing; public key kesh |
| FR-MIGR-AUTH-03 | Har bir endpoint Guard orqali rol va resurs egaligi tekshirilishi kerak | M | NestJS RolesGuard + OwnershipGuard |
| FR-MIGR-AUTH-04 | Web panelga PIN + telefon + device fingerprint orqali kirish | M | Brute force → lockout policy |
| FR-MIGR-AUTH-05 | Foydalanuvchi sessiyalarini ko’rish va uzoqdan chiqarish | S | WebAdminSessionsScreen mavjud, backend ulanadi |
| FR-MIGR-AUTH-06 | Telegram Mini App initData validatsiyasi HMAC-SHA256 orqali | M | BOT_TOKEN server tomonda, har bir request’da tekshiriladi |

## 7.2. Ariza (Application) moduli

| ID | Talab | Prior | Izoh |
| --- | --- | --- | --- |
| FR-MIGR-APP-01 | Barcha 11 status o’tishi server tomonda validatsiya qilinishi kerak (state machine) | M | FSM: NEW → PAID_PENDING → ACCEPTED → ASSIGNED → IN_PROGRESS → WAITING_RESULT → RESULT_READY → CONSULTATION → COMPLETED → DONE |
| FR-MIGR-APP-02 | Ariza yaratishda Idempotency-Key header majburiy bo’lishi kerak | M | UUIDv4; 24 soat eslab qoladi |
| FR-MIGR-APP-03 | Fayllar (DICOM, JPG, PDF, ZIP) haqiqiy Storage’ga yuklanishi, MIME va virus skan qilinishi kerak | M | ClamAV yoki VirusTotal API |
| FR-MIGR-APP-04 | Har bir status o’zgarishi AuditEvent yozuviga tushishi kerak | M | who/when/from/to/diff JSON |
| FR-MIGR-APP-05 | Ariza ro’yxati server tomondan paginatsiya va filtrlash qilishi kerak | M | Limit 50, offset; Cursor-based keyinchalik |
| FR-MIGR-APP-06 | Real-time yangilanish WebSocket orqali push qilinishi kerak | S | Socket.io namespace per-role |

## 7.3. To’lov va Kassa

| ID | Talab | Prior | Izoh |
| --- | --- | --- | --- |
| FR-MIGR-PAY-01 | paymentService klient yozilishi va mock almashtirilishi kerak | M | apiClient interceptor bilan |
| FR-MIGR-PAY-02 | Payme va Click sandbox integratsiyasi (pilot) bo’lishi kerak | M | Merchant ID, signature, webhook |
| FR-MIGR-PAY-03 | To’lov webhooklari idempotent bo’lishi kerak | M | Dedup jadval |
| FR-MIGR-PAY-04 | Kassir smenasi ochish/yopish audit bilan yoziladi | M | KassaSmena jadvali |
| FR-MIGR-PAY-05 | Fiskal chek OFD integratsiyasi uchun tayyor interfeys | C | Faqat interface, implementatsiya P1 |
| FR-MIGR-PAY-06 | Refund (qaytarish) 4-eyes principle bilan (ikkita tasdiq) | S | Admin + Kassir |

## 7.4. Bildirishnomalar va integratsiyalar

| ID | Talab | Prior | Izoh |
| --- | --- | --- | --- |
| FR-MIGR-NOT-01 | Telegram Bot API orqali push yuborish (ariza holati) | M | node-telegram-bot-api yoki grammY |
| FR-MIGR-NOT-02 | SMS fallback (muhim holatda) | M | Eskiz.uz template |
| FR-MIGR-NOT-03 | WebSocket orqali in-app bildirishnoma | M | Socket.io + Redis adapter |
| FR-MIGR-NOT-04 | Email (PDF xulosa linki) | S | SendGrid yoki SMTP |
| FR-MIGR-NOT-05 | Bildirishnoma template markazlashgan | S | NotificationTemplate jadvali |

## 7.5. Hujjatlar (Conclusion va PDF)

| ID | Talab | Prior | Izoh |
| --- | --- | --- | --- |
| FR-MIGR-CNC-01 | conclusionService klient yozilishi kerak | M | POST/GET /conclusions |
| FR-MIGR-CNC-02 | PDF server tomonida generatsiya qilinishi (headless) | M | Puppeteer yoki pdfkit; hozirda jspdf client-side |
| FR-MIGR-CNC-03 | PDF storage’ga saqlanib, signed URL bilan beriladi (10 min TTL) | M | Supabase Storage RLS |
| FR-MIGR-CNC-04 | Elektron imzo (e-IMZO) uchun interfeys tayyorlanadi | C | P1 uchun; hozir placeholder |

# 8. Nofunksional talablar (NFR)

| ID | Kategoriya | Mezon va qiymat |
| --- | --- | --- |
| NFR-PERF-01 | Javob vaqti | API p95 < 500 ms, p99 < 1200 ms (GET), POST < 900 ms (fayl yuklashdan tashqari) |
| NFR-PERF-02 | Yuklama | Pilot uchun 200 rps (peak), 50 parallel yuklash (fayl) |
| NFR-AVAIL-01 | Uptime | Oy kesimida ≥ 99.5% (pilot), 99.9% (GA keyin) |
| NFR-SCAL-01 | Miqyos | Horizontal pod autoscaling; DB read-replica tayyor |
| NFR-SEC-01 | Transport | TLS 1.2+ majburiy; HSTS yoqilgan |
| NFR-SEC-02 | At-rest | AES-256; PHI maydon darajasida alohida kalit (KMS) |
| NFR-SEC-03 | Autentifikatsiya | OTP + JWT + RBAC; MFA web paneli uchun majburiy |
| NFR-SEC-04 | Audit | AuditEvent 7 yil retention; WORM rejimida |
| NFR-COMP-01 | Qonuniy | O’zbekiston PD qonuni (ZRU-547), GDPR asosiy printsiplar, HIPAA Technical Safeguards |
| NFR-COMP-02 | Tibbiy | ISO 13485 boshlang’ich baholash, WHO Digital Health Guideline Principles |
| NFR-USAB-01 | Foydalanuvchi tajribasi | WCAG 2.1 AA (kontrast, klaviatura, screen reader); mobil touch target ≥ 44×44 dp |
| NFR-I18N-01 | Tillar | O’zbekcha (lotin) asosiy; keyin kirill va rus |
| NFR-BACKUP-01 | Backup | DB har 6 soatda; full snapshot har kun; RPO ≤ 15 min, RTO ≤ 4 soat |
| NFR-OBS-01 | Observability | Log, metrics, tracing; SLO dashboard; on-call rotatsiya |

# 9. Arxitektura va yechim

## 9.1. C4 Context darajasi

Tizim ishtirokchilari va tashqi integratsiyalar quyidagicha ko’rinadi:

- Foydalanuvchilar: Bemor (mobil), Shifokor/Radiolog/Mutaxassis/Operator/Admin/Kassir (web + mobil).

- Telegram Platform — Mini App initData, Bot API push.

- SMS Gateway (Eskiz.uz / Playmobile) — OTP va fallback bildirishnomalar.

- To’lov shlyuzlari (Payme, Click, Uzum) — sandbox, keyinchalik production.

- Object Storage (Supabase Storage / MinIO) — DICOM, PDF, rasm.

- PostgreSQL (Supabase) — asosiy OLTP bazasi.

- Monitoring stack — Sentry, Prometheus, Grafana, Loki/ELK.

## 9.2. Container darajasi (C4 Level 2)

Asosiy konteynerlar: (a) Mini App SPA (Vercel), (b) Web Platform SPA (Vercel), (c) API gateway — NestJS monolit (NestJS prefix /api/v1), (d) Worker (cron, background jobs — fayl skan, PDF generatsiya), (e) PostgreSQL, (f) Redis (session, rate-limit, websocket adapter), (g) Object storage, (h) Observability stack.

## 9.3. Servis qatlami (Frontend)

src/services/ ichida ikki implementatsiya: ./mock (unit testlar uchun saqlanadi) va ./api (real). index.ts faqat bitta qator o’zgaradi. ApiClient (apiClient.ts) interceptor bilan: (1) JWT ni Authorization header’ga qo’shadi, (2) 401 → refresh token flow, (3) Idempotency-Key avto qo’shish, (4) Retry exponential backoff, (5) Timeout 10s.

## 9.4. Backend modullari va javobgarlik

| Modul | Asosiy javobgarlik | Migratsiya hajmi |
| --- | --- | --- |
| auth | OTP, JWT, refresh, RBAC guard | Yuqori — SMS gateway, signing key, rate limit |
| users | User CRUD, rol boshqaruvi | Past |
| applications | 11-statusli FSM, idempotency | Yuqori — server-side FSM, validate |
| conclusions | SOAP maydonlari, PDF, imzo | O’rta — PDF server-side |
| payments | Payme/Click integratsiya, refund | Yuqori — webhook, signature, idempotency |
| kassa | Smena, chek, hisobotlar | O’rta |
| notifications | Push, SMS, email, WebSocket | Yuqori — Bot API, template engine |
| booking | Slot, kalendar, geo | O’rta — konfliktsiz slot algoritmi |
| examinations | Markazlar, tekshiruv turlari | Past |
| emr, laboratory, pharmacy | P1 bosqichi uchun interfeys saqlanadi | Past — kelgusi migratsiya uchun tayyorlash |
| file-storage | Supabase Storage/MinIO, virus skan | Yuqori |
| audit | AuditEvent yozuvi, retention | Yuqori |
| health, cache, jobs | Liveness, Redis, cron | O’rta |

# 10. Ma’lumotlar migratsiyasi va seed

## 10.1. Migratsiya strategiyasi

- Dev va staging DBni har bir migratsiyada qayta qurish (prisma migrate deploy + seed).

- Production DB faqat forward-only migratsiya; rollback strategiyasi har bir migratsiya uchun tayyor bo’lishi shart.

- Mock ma’lumotlardagi PHI o’xshash demo yozuvlar production DBga seed QILINMASIN — alohida demo schema (pilot_demo) ishlatiladi.

- Har bir seed skript o’ziga xos tenant/clinic ID bilan izolyatsiyalanadi.

## 10.2. Seed siyosati

- Ma’lumot dictionary: ICD-10, LOINC starter, viloyatlar, tumanlar, mutaxassisliklar — production’ga migratsiya qilinadi (rest_data).

- Test foydalanuvchilar faqat staging muhitida.

- Pilot klinika administratori kirishidan oldin seed faqat ma’lumot dictionarysi bo’lishi kerak.

# 11. Xavfsizlik va qonuniy muvofiqlik

## 11.1. Tahdidlar va kamaytirish (STRIDE yondashuvi)

| Tahdid turi | Stsenariy | Kamaytirish |
| --- | --- | --- |
| Spoofing | Soxta OTP, token o’g’irlash | Real SMS OTP, JWT RS256, device fingerprint, refresh rotatsiya |
| Tampering | Ariza holatini client tomonda o’zgartirish | Server-side FSM, tamper-evident AuditEvent |
| Repudiation | Xodim “men tasdiqlamadim” deyishi | WORM audit log, 4-eyes kritik harakatlarda, e-IMZO P1 uchun |
| Info Disclosure | PHI ning log yoki xatolikda paydo bo’lishi | Log redaction (Pino), 4xx/5xx generic errors, field-level shifr |
| DoS | OTP bombardimon | Rate limit (Redis), Turnstile CAPTCHA, exponential lockout |
| Elevation of Priv | Bemor o’zini shifokorga aylantirishi | RBAC guard, JWT claim imzolangan, rol faqat adminda o’zgaradi |

## 11.2. Qonuniy muvofiqlik matritsasi

| Qonun/standart | Asosiy talab | MedSmart-Pro javobi |
| --- | --- | --- |
| ZRU-547 (PD, O’zbekiston) | Shaxsga doir ma’lumotlar milliy hududda saqlanishi lozim | DPIA; serverni O’zbekistonda joylashtirish (masalan, UzCloud) — DR baho |
| SSV me’yoriy hujjatlari | Tibbiy ma’lumotlar formati, ENT integratsiyasi | FHIR R4 ga yo’l; ICD-10 kodlash; ENT bilan integratsiya P3 |
| GDPR (agar EU fuqaro bo’lsa) | Roziliq, ma’lumotni o’chirish huquqi, DPIA | Consent model, right-to-erasure job, DPIA shablonida |
| HIPAA Technical Safeguards | Access control, audit, integrity, transmission | RBAC, AuditEvent, TLS 1.3, AES-256 |
| ISO 27001 (maqsadli) | ISMS, risk management | Risk register, SoA — P3 bosqichda sertifikatsiya |
| ISO 13485 (ko’rsatkich) | Medical device quality system | SaMD darajasi baholash (AI keyin qo’shiladi) |

## 11.3. DPIA boshlang’ich tekshiruvi

- Qayta ishlanadigan PHI: ism, familiya, tug’ilgan sana, telefon, passport, JSHSHIR, tibbiy tarix, tasvirlar, diagnozlar, to’lovlar.

- Qayta ishlash asosi: tibbiy xizmat ko’rsatish shartnomasi (ZRU-547 §15) va aniq roziliq (onlayn checkbox + auditda saqlash).

- Ma’lumot minimalizatsiyasi: har bir rol faqat o’z ishi uchun zarur maydonlarni ko’radi (RBAC + view model).

- Retention: tibbiy yozuvlar 25 yil (WHO tavsiyasi), audit log 7 yil, sessiya 30 kun.

- Sub-processor: Supabase, Vercel, Eskiz.uz, Payme, Click — shartnoma va DPA tayyor.

# 12. Migratsiya fazalari va yo’l xaritasi

Migratsiya “big-bang” emas, strangler pattern bilan amalga oshiriladi: har bir modul alohida real servicega o’tkaziladi va feature flag orqali yoqiladi. Kutilayotgan muddat: 8 hafta (2 oy).

## 12.1. Fazalar

| Faza | Muddat | Deliverable | Yakunlash mezoni |
| --- | --- | --- | --- |
| Faza 0 | Hafta 1 | Infra, observability, CI/CD | Staging + prod alohida; Sentry, Prometheus, Grafana ishlayapti |
| Faza 1 | Hafta 1–2 | Auth real (OTP + JWT + RBAC) | OTP end-to-end, JWT refresh, audit AUTH hodisalari |
| Faza 2 | Hafta 2–3 | Applications FSM + Files | Server-side FSM, idempotency, virus skan, audit |
| Faza 3 | Hafta 3–4 | Payments (Payme/Click sandbox) + Kassa | Idempotent webhook, refund 4-eyes, KassaSmena |
| Faza 4 | Hafta 4–5 | Conclusions + PDF server-side | PDF storage, signed URL, e-IMZO interface |
| Faza 5 | Hafta 5–6 | Notifications (Bot + SMS + WS) | Telegram push p95 < 3s, WS bildirishnoma |
| Faza 6 | Hafta 6–7 | Hardening + UAT | Load/stress test, pen-test, UAT klinika |
| Faza 7 | Hafta 7–8 | Pilot go-live | Go-live check-list 100%, 30 kunlik hyper-care |

## 12.2. WBS (ishlarning yoyilgan strukturasi) — yuqori daraja

- 1.0 Infra va DevOps — 1.1 staging env, 1.2 prod env, 1.3 CI/CD pipeline, 1.4 observability

- 2.0 Auth real — 2.1 SMS gateway shartnoma, 2.2 OTP servis, 2.3 JWT RS256, 2.4 RBAC, 2.5 MFA

- 3.0 Applications — 3.1 FSM, 3.2 idempotency, 3.3 files storage, 3.4 virus skan, 3.5 audit

- 4.0 Payments — 4.1 Payme, 4.2 Click, 4.3 webhook, 4.4 refund, 4.5 kassa integratsiya

- 5.0 Conclusions — 5.1 PDF server, 5.2 storage, 5.3 e-IMZO interface, 5.4 template

- 6.0 Notifications — 6.1 Bot, 6.2 SMS, 6.3 WS, 6.4 template engine

- 7.0 Quality — 7.1 unit, 7.2 integratsion, 7.3 e2e (Playwright), 7.4 load (k6), 7.5 pen-test

- 8.0 Pilot — 8.1 trening, 8.2 UAT, 8.3 go-live, 8.4 hyper-care, 8.5 retrospektiv

# 13. Risk matritsasi

Risk bahosi: P (Probability) 1–5, I (Impact) 1–5, Score = P×I (1–25). Qizil > 15, Sariq 8–15, Yashil < 8.

| ID | Risk | P | I | S | Kamaytirish strategiyasi |
| --- | --- | --- | --- | --- | --- |
| R-01 | SMS gateway bilan shartnoma kechikishi | 3 | 5 | 15 | Ikki provayder (Eskiz.uz + Playmobile) bilan parallel shartnoma |
| R-02 | Payme/Click sandbox KYC jarayoni cho’zilishi | 3 | 4 | 12 | Yuridik shaxs hujjatlarini oldindan tayyorlash; paralel Uzum bilan ish |
| R-03 | Ma’lumot joylashuvi qonuniy xavfi (Vercel/Supabase) | 3 | 5 | 15 | UzCloud yoki mahalliy hosting DR baho; shart bo’lsa DB on-premise |
| R-04 | Load test natijasi maqsaddan past | 2 | 4 | 8 | Dastlabki load test 2-fazadan; indeks va kesh optimizatsiyasi |
| R-05 | Pilot klinika xodimlarining qarshiligi | 3 | 3 | 9 | Change management, trening, champion user model |
| R-06 | PHI utechka (data leak) | 2 | 5 | 10 | Field-level shifr, DLP, pen-test, bug bounty P2da |
| R-07 | Backend/Frontend versiya chalkashligi | 3 | 3 | 9 | Semver, /api/v1 qat’iy, contract tests (Pact) |
| R-08 | Webhook idempotensiya buzilishi → ikki marta yechim | 3 | 4 | 12 | Dedup jadval + database unique constraint |
| R-09 | Observability ko’rsatgichi yo’q → incident uzoq tashxis | 2 | 4 | 8 | Faza 0 da to’liq stack; SLO dashboard |
| R-10 | Roziliq (consent) yig’ish UX muammolari | 3 | 3 | 9 | DPO reviewed modal; til versiyalari; audit |

# 14. Sinov strategiyasi

## 14.1. Test darajalari (ISTQB)

- Unit test: Jest + React Testing Library; pokritie ≥ 70% servis va reducer; backend ≥ 75% service layer.

- Integratsion test: NestJS + Supertest + Testcontainers Postgres; har bir API endpoint uchun happy + sad path.

- Contract test: Pact; Mock—API moslikni aniqlash uchun.

- End-to-end: Playwright; har bir rol uchun kritik user journey (bemor ariza topshirish, radiolog xulosa yozish, kassir to’lov).

- Load/Stress: k6; 200 rps peak, 500 rps burst; DB latency va xatoliklar kuzatiladi.

- Security: OWASP ZAP statik skan, dependabot, npm audit CI’da; penetratsion test ofline pen-tester bilan.

- UAT: Pilot klinika 2 shifokor + 1 radiolog + 1 operator + 1 kassir; 2 haftalik sinov.

## 14.2. Kirish va chiqish mezonlari

- Kirish: Faza Dx (Definition of Done): kod review, unit > 70%, integratsion test yashil, static lint yashil.

- Chiqish: Faza UAT tugagach, 0 ta critical bug, ≤ 3 ta major bug workaround bilan, UAT sign-off.

# 15. Pilot klinikaga chiqish (Go-Live)

## 15.1. Ishtirokchi klinika tanlash mezonlari

- Kunlik oqim 30–100 bemor (ortiqcha yuklamadan saqlanish).

- Ishonchli internet (≥ 20 Mbit/s), Wi-Fi + UPS.

- Kamida 3 rol mavjud: shifokor, radiolog, kassir.

- Bosh shifokor va IT mas’ul o’zgarishga ochiq.

## 15.2. Pilot rollout rejasi

- Hafta 0 — shartnoma, NDA, DPA imzolash; tekshiruv komissiyasi.

- Hafta 1 — xodim registratsiyasi, PIN va OTP sinov, trening 2 kunlik.

- Hafta 2 — parallel ishlash (eski jurnal + MedSmart-Pro) — ma’lumot nomuvofiqligini bartaraf etish.

- Hafta 3–4 — faqat MedSmart-Pro; hyper-care 24/7 chat va telefon liniya.

- Hafta 5–8 — retrospektiv; metrikalarni baholash; GA rejalashtirish.

## 15.3. Go-live check-list

- Barcha FR-MIGR-* talablari “Tayyor” holatida.

- Uptime monitoring 7 kun ketma-ket yashil.

- Backup muvaffaqiyatli tiklash sinovi (table restore < 1 soat).

- Incident response runbook tayyor, on-call rotatsiya sozlangan.

- Pilot klinika xodimlari trening sertifikati oldi.

- DPO va yuridik go-no-go “Go”.

- Rollback skript tayyor (8 soat ichida eski holatga qaytarish).

# 16. Muvaffaqiyat ko’rsatkichlari (KPI)

| Kategoriya | KPI | Maqsad | O’lchash usuli |
| --- | --- | --- | --- |
| Ishonchlilik | Uptime (oy) | ≥ 99.5% | Grafana SLO |
| Ishonchlilik | Critical incident | ≤ 1 / oy | PagerDuty |
| Unumdorlik | API p95 latency | < 500 ms | Prometheus histogram |
| Xavfsizlik | OTP delivery rate | ≥ 98% | SMS provider dashboard |
| Xavfsizlik | PHI leak | 0 ta | DLP + pen-test report |
| Biznes | Ariza → Xulosa median vaqt | < 24 soat | Application.statusHistory |
| Biznes | To’lov muvaffaqiyat | ≥ 95% | Payment table |
| Foydalanuvchi | NPS (bemor) | ≥ 40 | In-app so’rov |
| Foydalanuvchi | NPS (xodim) | ≥ 30 | Kvartal so’rov |
| Qabul darajasi | Xodim faol foydalanuvchi / jami | ≥ 85% | Audit login log |
| Texnik | Mock service call count prod | 0 | Runtime sensor |
| Texnik | Test coverage (backend) | ≥ 75% | Jest report CI |

# 17. Xalqaro analoglar va o’rganish

- NHS Digital (UK): NHS App — davlat va fuqaro integratsiyasi, PDS (Personal Demographics Service) bilan Sync. O’rganish: pilot hududlarda fazali rollout, feature flag.

- Mayo Clinic Patient Online Services: JWT + MFA + oilaviy profil; bemor roziligi versiyalari saqlanadi. O’rganish: consent versiya boshqaruvi.

- Epic MyChart: real-time bildirishnoma va SMS fallback; PHI field masking role-based. O’rganish: bildirishnoma template markazlashgan.

- Sberzdorovie (Rossiya): Telegram/WhatsApp + mini app + kassir birlashgan; to’lov shlyuzlari bilan ishlash. O’rganish: to’lov idempotensiyasi va refund.

- Estoniya X-Road: davlat tibbiy tizimlari aro ma’lumot almashinuv arxitekturasi. O’rganish: FHIR + davlat identifikatori integratsiyasi (JSHSHIR).

# 18. Ilovalar

## 18.1. Ilova A — Servis clientlari migratsiya check-listi

| Servis | Holat | Harakat |
| --- | --- | --- |
| authService | Qisman real | OTP real, JWT real, refresh to’liq testlash |
| applicationService | Qisman real | Server FSM va idempotency qo’shish |
| bookingService | Qisman real | Slot konflikt algoritmi |
| notificationService | Mock | Telegram, SMS, WS to’liq real |
| examinationService | Qisman real | Markazlar CRUD |
| paymentService | Yetishmaydi | YARATISH (Payme + Click + Uzum placeholder) |
| conclusionService | Yetishmaydi | YARATISH (SOAP + PDF server) |
| kassaService | Yetishmaydi | YARATISH (smena + tolov + hisobot) |
| emrService | Qisman (P1) | Interfeys saqlanadi; real implementatsiya P1 |
| laboratoryService | Qisman (P1) | Interfeys saqlanadi |
| pharmacyService | Qisman (P1) | Interfeys saqlanadi |
| fileStorageService | Mock | Supabase Storage + virus skan + signed URL |
| websocketService | Yo’q | Socket.io + Redis adapter |
| calendarService, contactService, doctorService, extrasService, faqService, messageService, portfolioService, tariffService | Aralash | Audit va real API ga ko’chirish |

## 18.2. Ilova B — Environment variables (minimal)

- DATABASE_URL, JWT_SECRET, JWT_REFRESH_SECRET, JWT_ALG=RS256

- SMS_PROVIDER, SMS_API_KEY, SMS_SENDER_ID

- TELEGRAM_BOT_TOKEN, TELEGRAM_WEBHOOK_SECRET

- PAYME_MERCHANT_ID, PAYME_SECRET_KEY, CLICK_SERVICE_ID, CLICK_MERCHANT_ID, CLICK_SECRET_KEY

- STORAGE_BUCKET, STORAGE_ACCESS_KEY, STORAGE_SECRET_KEY

- SENTRY_DSN, OTEL_EXPORTER_OTLP_ENDPOINT, REDIS_URL

- PHI_ENCRYPTION_KEY (KMS orqali), AUDIT_RETENTION_DAYS=2555

## 18.3. Ilova C — Runbook qisqacha

- Deploy: GitHub Actions → staging → smoke test → manual approval → production (blue/green).

- Rollback: oldingi Docker image tag’iga qaytish; DB migratsiya faqat forward — rollback uchun compensating migration.

- Incident P1: on-call SMS/telefon 5 min ichida; status page yangilash; postmortem 48 soat.

- Backup restore: Supabase PITR; sinov har oyda.

## 18.4. Ilova D — Muvofiqlik uchun tekshiriladigan hujjatlar

- DPIA (Data Protection Impact Assessment) — DPO imzolagan.

- Xodim NDA shablonlari va DPA (sub-processor) shartnomalari.

- Consent matn versiyasi (uz-lat, uz-cyr, ru).

- Audit retention siyosati va WORM ulanishi.

- Incident response va notification siyosati (72 soat qoidasi GDPR uchun).

## 18.5. Ilova E — Hujjat tarixi va tasdiqlashlar

| Versiya | Sana | Muallif | O’zgarishlar |
| --- | --- | --- | --- |
| 0.1 (Draft) | 2026-04-16 | Tibbiy Axborot Tizimi Arxitektori | Birinchi loyiha (initial draft) |
| 1.0 | — | Mahsulot egasi (PO) tasdig’idan keyin | Kelishuv va tasdiq |